## Slide 1: Critical Design Review
1
Team Black Hole:
Katherine Shun
Makamae Carpenter
Janiene Scovell
Mentor: Brandon Amano
Notes: Katherine

## Slide 2: Overview
Block Diagrams
Progress Thus Far
Plans for Future & Gantt Chart
Questions
2
Notes: Katherine

## Slide 3: Overall Block Diagram
3
Notes: Makamae

## Slide 4: Detailed Block Diagram
4
Notes: Makamae

## Slide 5: Pseudo Code/Algorithm for Integrated Code
Include all necessary libraries
Define all necessary pins
Initialize variables
Start up sensors to read at standard baud rate (9600)
Receive data from sensors
  Temperature
  Solar Irradiance
  Humidity
  Pressure
Convert data from sensors into necessary unit readings
Print unit readings in serial monitor
  Intervals of 2 seconds
5
Notes: Katherine

## Slide 6: Progress
All sensors tested successfully
Obstacles:
  Software vs. Hardware pins
  Wiring mistakes
6
Notes: Katherine

## Slide 7: Progress (cont.)
Integrated sensor code
Obstacles:
  Integrating everything all at once vs. one by one
7
Notes: Janiene

## Slide 8: Progress (cont.)
Initial PCB design finished
  Adding charging circuit
  Change SHT11 pad size
  Change button from SM to Through Hole
  Change trace size and space them out
8
Notes: Makamae

## Slide 9: Plans
XBee: Working on sending and receiving packages
Housing: To be done on Monday with Brianne Yamada
PCB Board Printing: To be done next week with Tyrin
9
Notes: Janiene (XBee), Katherine (Housing), Makamae (PCB Printing)

## Slide 10: Current Gantt Chart:
10
Notes: Janiene

## Slide 11: Questions?
#TeamBrandon
11
Notes: Katherine