## Slide 1: EE496 Dragon Fruit Critical Design Review
Brian Chan
Garrett Young
Advisor: Anthony Kuh
November 21, 2015

## Slide 2: Agenda
Block Diagram
Current Progress
Problems
Progress to be made
Questions

## Slide 3: Block Diagram
Communications
MCU
Sensors
Power System
MCU
Charger
Solar Panel
Battery
Voltage Regulators
Barometer (Pressure)
Humidity
Solar Irradiance
Global Position System (GPS)
XBEE
Real Time Clock

## Slide 4: Current Progress
Tested charging chip
  Recorded Test Data
  Verified it charges battery and provides voltage to load
Completed 1st Draft of documentation
  BOM (Bill of Materials)
  Power Budget
Finished schematic diagram
  Almost done routing PCB
Ready to begin testing the new power subsystem and sensors

## Slide 5: Results
Charging Chip Test
  Test Results
BOM
  Dragon Fruit Bill of Materials
Power Budget
  Dragon Fruit Power Budget

## Slide 6: Problems
Do not have breakout boards to test the sensors
Unsure if all schematic connections are correct
Unsure how accurate the power budget is until testing is conducted

## Slide 7: Updated Schedule
Finish routing board
Finalize and approve design to send out
Start testing power subsystem and sensors
Start designing the housing
Begin preparing for the Poster Presentation and Report

## Slide 8: Questions
Any additional I/O ports to consider
  Debugging/verification
  Programming
  Serial transmission
Would a 5V MCU work with 3.3V SDA, SCL?
Multiple pull-up resistors for SDA, SCL?
  Resistors of different values

## Slide 9: Thank You!